**Sprint Planning Meeting Minutes:**

Attendees:

* Andy Delgado
* Alessandro Escobar
* Randy Inguanzo
* Isaac David Del Castillo
* Anthony J. Orozco Abella

Start time: 5:00 pm

End time: 6:00 pm

After discussion, the velocity of the team was estimated to be 20 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 1, Creating a Profile: As a new user, I want to create a profile with my basic information and interests, so that I can connect with my neighbors around my area.
* User Story 2, Location Service: I want to allow users to join a neighborhood group based on their zip code.
* User Story 3, Create report: As a current user in a community, I want to be able to report suspicious activity in my area, so I can share this information with others.
* User Story 4, Browsing Events: As a user, I want to browse a list of upcoming neighborhood events, so that I can see what's happening in my area and join activities that interest me.
* User Story 5, Creating an Event: As a user, I want to create a new event by specifying the event name, date, time, location, and description, so that I can invite my neighbors to participate.

The team members indicated their willingness to work on the following user stories.

* Andy Delgado, User Story 1
* Alessandro Escobar, User Story 2
* Randy Inguanzo, User Story 4
* Isaac David Del Castillo, User Story 5
* Anthony J. Orozco Abella, User Story 3