**Sprint Planning Meeting Minutes:**

Attendees:

* Andy Delgado
* Alessandro Escobar
* Randy Inguanzo
* Isaac David Del Castillo
* Anthony J. Orozco Abella

Start time: 5:00 pm

End time: 6:00 pm

After discussion, the velocity of the team was estimated to be 20 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 6, Notification Preferences: As a user, I want to set my notification preferences, so that I only receive notifications that are relevant to me.
* User Story 7, Finalize GUI prototype and get feedback.
* User Story 8, Create report: As a current user in a community, I want to be able to report suspicious activity in my area, so I can share this information with others.
* User Story 9, Browsing Events: As a user, I want to browse a list of upcoming neighborhood events, so that I can see what's happening in my area and join activities that interest me.
* User Story 10, Creating an Event: As a user, I want to create a new event by specifying the event name, date, time, location, and description, so that I can invite my neighbors to participate.

The team members indicated their willingness to work on the following user stories.

* Andy Delgado, User Story 6
* Alessandro Escobar, User Story 2
* Randy Inguanzo, User Story 4
* Isaac David Del Castillo, User Story 7
* Anthony J. Orozco Abella, User Story 8