**Sprint Planning Meeting Minutes:**

Attendees:

* Andy Delgado
* Alessandro Escobar
* Randy Inguanzo
* Isaac David Del Castillo
* Anthony J. Orozco Abella

Start time: 5:00 pm

End time: 6:00 pm

After discussion, the velocity of the team was estimated to be 20 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 11, Events and Activities: As a user, I want to create and RSVP to neighborhood events so that I can participate in local activities.
* User Story 12, Social Network: As a current user in a community, I want to be able to connect to other neighbors become friends and chat with them.
* User Story 13, Report User: As a current user in a community, I want to be able to report incorrect reports, so I can ensure the information being spread is valid.
* User Story 14, Browsing Events: As a user, I want to browse a list of upcoming neighborhood events, so that I can see what's happening in my area and join activities that interest me.
* User Story 15, Creating an Event: As a user, I want to create a new event by specifying the event name, date, time, location, and description, so that I can invite my neighbors to participate.

The team members indicated their willingness to work on the following user stories.

* Andy Delgado, User Story 11
* Alessandro Escobar, User Story 14
* Randy Inguanzo, User Story 15
* Isaac David Del Castillo, User Story 12
* Anthony J. Orozco Abella, User Story 13