**Sprint Planning Meeting Minutes:**

Attendees:

* Andy Delgado
* Alessandro Escobar
* Randy Inguanzo
* Isaac David Del Castillo
* Anthony J. Orozco Abella

Start time: 4:00 pm

End time: 5:00 pm

After discussion, the velocity of the team was estimated to be 20 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 16, RSVP to Events: As a user, I want to RSVP to events I am interested in, so that the event organizer knows how many people will be attending.
* User Story 17, Registered Events: As a user I want to be able to see what Events i have signed up for.
* User Story 18, Report User: As a current user in a community, I want to be able to report incorrect reports, so I can ensure the information being spread is valid.
* User Story 19, Browsing Events: As a user, I want to browse a list of upcoming neighborhood events, so that I can see what's happening in my area and join activities that interest me.
* User Story 20, Creating an Event: As a user, I want to create a new event by specifying the event name, date, time, location, and description, so that I can invite my neighbors to participate.

The team members indicated their willingness to work on the following user stories.

* Andy Delgado, User Story 16
* Alessandro Escobar, User Story 19
* Randy Inguanzo, User Story 20
* Isaac David Del Castillo, User Story 17
* Anthony J. Orozco Abella, User Story 18