**Sprint Review Meeting Minutes**

Attendees:

* Andy Delgado
* Alessandro Escobar
* Randy Inguanzo
* Isaac David Del Castillo
* Anthony J. Orozco Abella

Start time: 3:00 PM

End time: 3:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story 16, RSVP to Events: As a user, I want to RSVP to events I am interested in, so that the event organizer knows how many people will be attending.
* User Story 17, Registered Events: As a user I want to be able to see what Events i have signed up for.
* User Story 18, Report User: As a current user in a community, I want to be able to report incorrect reports, so I can ensure the information being spread is valid.
* User Story 19, Browsing Events: As a user, I want to browse a list of upcoming neighborhood events, so that I can see what's happening in my area and join activities that interest me.
* User Story 20, Creating an Event: As a user, I want to create a new event by specifying the event name, date, time, location, and description, so that I can invite my neighbors to participate.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* No Stories were moved back to the product backlog.